## Slide 1: VistA Imaging Innovation 873 Telepathology 8/14/2015

## Slide 2: Sprint Retrospective
Completed UAT
Documented UAT test results
Git Hub updated with required deliverables
  Documentation
  Source code
  Security scan
  PM reports
Bug fixes
Changes in the report locking mechanism
Ongoing production and reviews of final documentation
  User Guides
    Worklist
    Configurator
  Install Guide
Updates to requirements and design documents

## Slide 3: Project Overview
Complete the features of MAG*3.0*138 Telepathology
Integration with a simulated Vendor. We used Aperio for a simulation partner
Demonstrated launching a third party whole slide viewer
Improved workflow between consulting and referral site

## Slide 4: Open Items
Requested a project extension to address
  Workload credits at the referral and consulting sites
  Auto accessioning at the consulting site
  Automatic synchronization of reports at the sites
  Explore automating registration of patients at the consulting site

## Slide 5: Demonstration
Demonstrate locking of edited reports
  Open report for editing
  Show locking of report by editing user
  Close edit
  Demonstrate release lock
  Demonstrate locking between consulting and referral site