## Slide 1: VistA Imaging Innovation 873 Telepathology 4/24/2015

## Slide 2: Bi-weekly Update
Status
  Aperio
    eSlide Manager is installed on Sandbox VM
    Start Aperio thick client Viewer from Worklist Application
    Working with HL7 integration, limited progress
  Continued Security/ATO efforts
  Continued code development to complete requirements
Demonstration
  Aperio Viewer integration
Questions

## Slide 3: Questions for SMEs
Changes to the reporting workflow
  Review workflow between the referral and consulting sites.
Is PDX acceptable for Patient Identity transfers between sites
Dr. Chensue indicated that there was already a method of creating remote accessions. Is this method automated or manual?
Do all sites print Slide labels with barcodes for consult cases?